Blender Pedalboard DAW Mixer

Project Plan & Development Roadmap

Version 0.9 — April 2026

# Project Overview

Blender Pedalboard is a GPU-rendered audio mixer and effects rack integrated directly into Blender's Video Sequence Editor (VSE). It adds a professional mixing layer on top of Blender's basic audio playback — per-channel faders, meters, compressors, EQ, reverb and AI tools — all rendered as a custom HUD in the Shader Editor area.

The core architecture uses:

- Python (Blender 4.5 / CPython 3.11) for UI, transport control and batch DSP orchestration

- C++ (pybind11 .pyd module) for real-time DSP — multiband compression, FFT spectrum analysis, gain reduction metering

- Numpy for offline batch processing pipeline — extract samples via aud.Sound.data(), process, write temp wav, play via aud.Device

- GPU draw API (gpu module + BLF) for the HUD — all drawn in a single Shader Editor draw callback

Repository: github.com/lukefreeze/blender-pedalboard-audio

Branch: feature/python-audio-engine

# Current Status — What Is Working

## Transport & Audio Engine

- Custom aud.Device replaces Blender native audio — WASAPI restored on engine stop

- Play/stop/loop detection working — loop restart uses cached processed wav for zero-gap replay

- Per-channel strip joining with timeline sync — multiple strips per VSE channel joined seamlessly

- 9 default channels, auto-expands to highest active VSE channel

## HUD & Mixer

- Full-width GPU-rendered HUD — faders, meters, send buttons, channel labels

- Per-channel volume faders with drag, click-to-type and scroll wheel

- RMS + peak envelope metering with bar display

- Mute and solo per channel

- Scrollable, scalable UI (mouse wheel zoom and pan)

- HUD area isolation — only draws in the area where it was enabled

## Racks System

- Collapsible effect racks below the mixer — COMP_MULTI and COMP_SINGLE implemented

- Rack reordering via numbered badge dropdown

- Preset system — 15 single band + 18 multiband presets including EXTREME Crush, Robot Voice, Telephone, Underwater

- Channel assignment buttons — click to route VSE channels through the rack

- ON/OFF bypass toggle — immediately reprocesses audio

- Preset arrows reprocess audio in real-time during playback

- Knob drag reprocesses audio with debounce

## Multiband Compressor (COMP_MULTI)

- 4-band Linkwitz-Riley crossovers at 120Hz / 800Hz / 5kHz

- Per-band: Threshold, Ratio, Attack, Release, Gain, Knee knobs in 3x2 grid

- Soft knee gain computer matching C++ pedalboard_processor.cpp

- Settings-driven frequency response curve — IK Quad Comp style, updates on every knob move

- Real FFT spectrum bars — 32 bins per band, log-scaled to crossover frequencies, synced to playhead

- Per-band GR meters alongside gain faders — colour coded green/amber/red

## Single Band Compressor (COMP_SINGLE)

- 6 params: Threshold, Ratio, Attack, Release, Makeup, Knee

- IK-style frequency response curve replacing old diagonal transfer function

- Real FFT timeline bars (same pipeline as multiband)

- GR meter orientation fixed (fills from top downward)

## C++ DSP Engine (pedalboard_engine.pyd)

- process_buffer() — batch DSP via pybind11, takes numpy array, returns processed numpy array

- apply_effect_chain_batch() — runs full compressor chain per 1024-sample chunk

- Soft knee compressor with Linkwitz-Riley crossovers

- FFT per band (Hann window, rolling DFT) written to fft_bins[ch][band][32]

- GR levels per band written to gr_levels[ch][band]

# Immediate Fixes / Testing Required

| Item | Status | Notes |
| --- | --- | --- |
| Test loop restart cached wav replay | PENDING | Should play seamlessly on loop without audio gap |
| Test GR meters in multiband fader columns | PENDING | Green/amber/red per band, fills from top |
| Test single band IK-style curve | PENDING | Bell curve shape, centre dot with dB label |
| Test single band FFT spectrum bars | PENDING | Should animate from real timeline data |
| Test GR meter upside-down fix | PENDING | Was filling wrong direction |
| Remove debug beep confirmation | DONE | Confirmed absent from current Loader.py |
| Rack reorder dropdown | DONE | Tested and working |
| Preset arrows reprocess in real-time | DONE | Working with reprocess on click |
| ON/OFF bypass reprocess | DONE | Reverts to unprocessed audio correctly |

# Development Roadmap

## Phase 1 — Core Effects Rack (Next)

Complete the essential professional mixing chain.

### 1.1 Parametric EQ (Highest Priority)

- EQ_3BAND already defined in C++ EffectType — needs proper UI

- Minimum 4 bands: Low shelf, Low-Mid peak, High-Mid peak, High shelf

- Per-band: Frequency, Gain (+/-15dB), Q/bandwidth knobs

- Full-width frequency response curve (same IK-style as compressor)

- FFT spectrum behind curve showing audio content

- Real-time curve update on knob move — no reprocess needed for EQ preview

- C++ biquad filter coefficients already in Loader.py — extend to parametric

### 1.2 Gate / Expander

- Threshold, Ratio, Attack, Release, Hold, Range controls

- Pairs with compressor — cuts noise floor before compression

- Simple UI: single spectrum view with threshold line

- GR meter showing gate activity (fully closed = fully lit)

### 1.3 Limiter

- Simplified compressor UI — Ceiling, Release, Lookahead only

- True peak limiting (intersample peak detection)

- Critical for final output — prevents clipping on mixed output

- Large clear meter showing headroom to ceiling

## Phase 2 — AI Tools

Both use offline batch processing — same pipeline as compressor.

### 2.1 DeepFilterNet — Neural Noise Suppression

- pip install deepfilternet

- Removes background noise, hiss, hum, room reverb while preserving speech

- Assign channel → press play → neural model processes audio → cleaned wav plays

- UI: single ON/OFF + strength slider. No complex controls needed

- Especially useful for location audio, phone recordings, noisy environments

- Consider: processing time warning for long clips (neural inference is slow)

### 2.2 Piper TTS — Text to Speech Synthesis

- pip install piper-tts

- Local offline neural TTS — generates speech wav from typed text

- UI: text input field, voice model selector, speed/pitch sliders, Generate button

- Generated wav placed on a new VSE channel at current playhead position

- Useful for: temp narration, placeholder voiceover, accessibility tracks

- Voice models downloaded separately (~50MB each) — need model management UI

## Phase 3 — Additional Effects

### 3.1 Reverb

- Already defined in C++ as EffectType::REVERB — needs implementation + UI

- Controls: Room size, Decay, Wet/Dry mix, Pre-delay, Damping

- Convolution or algorithmic (Schroeder/Freeverb model)

- Spectrum display showing wet signal

### 3.2 De-esser

- Specialised multiband compressor targeting 5-8kHz sibilance band only

- Simplified UI: Frequency (tunable), Threshold, Ratio

- Essential for voice work — removes harshness without full multiband complexity

- Could reuse COMP_MULTI C++ with locked bands as a preset rack type

### 3.3 Stereo Width

- Mid/side processing — widen or narrow stereo image

- Simple UI: Width knob (-100% mono to +200% super wide)

- Panning display showing stereo field

### 3.4 Delay / Echo

- Time, Feedback, Wet/Dry, Stereo spread

- Tempo sync option (1/4, 1/8 note etc relative to scene FPS)

## Phase 4 — Polish & Distribution

### 4.1 VST Infrastructure

- Scan vst_plugins/ folder for .dll/.vst3 files

- Load via subprocess + stdout pipe (no reliable Python VST host exists)

- Or: integrate with JUCE-based bridge compiled as separate .exe

- Significant engineering effort — defer until core effects complete

### 4.2 Settings & Persistence

- Save rack configs to .blend file via custom properties (already partially done)

- Export/import rack chains as .json preset files

- Per-scene vs global rack configs

- UI Scale preference saved between sessions

### 4.3 Addon Packaging

- Package as proper Blender addon .zip with manifest.toml for Blender 4.x

- Include pre-compiled pedalboard_engine.pyd for Windows/Mac/Linux

- Auto-download DeepFilterNet and Piper models on first use

- Blender Extensions platform submission

# Things to Consider for Professional Quality

## Audio Quality

- Dither on int16 conversion — currently clipping directly to int16 which adds truncation noise. Should add TPDF dither before quantisation

- Sample rate handling — currently assumes 44100Hz. Need to handle 48000Hz (video standard) correctly throughout the pipeline

- Processing latency — batch processing adds 0.5-2 second delay at play-start depending on clip length. Consider a progress indicator or async processing

- Floating point wavs — writing int16 loses dynamic range. Should write float32 wavs for internal processing, convert to int16 only for final export

## Performance

- FFT timeline memory is negligible but batch processing blocks the main thread. Long clips (>5 min) will freeze Blender for several seconds

- Consider chunked processing with a progress bar operator for clips over 2 minutes

- The C++ FFT in process_buffer is now redundant — Python computes the timeline separately. Remove C++ FFT to save CPU per chunk

- GPU draw callback fires at 60fps — heavy Racks.py draw code runs every frame. Profile and cache static elements

## Stability

- The addon currently stores state in Python module globals — these reset on F8 reload but NOT on Blender restart. Need to save/restore from scene custom properties

- aud.Device singleton (_pb_device) — if Blender's audio device changes in preferences while engine is active this will break. Add device change handler

- Exception handling in draw callbacks is critical — any unhandled exception in draw_callback_px will silently disable the draw handler. Current finally block handles this but verify it covers all code paths

- The temp wav files in the system temp folder are never cleaned up. Add cleanup on engine stop

## UX / Usability

- No undo support — rack param changes, channel assignments, preset loads are not undoable via Ctrl+Z. Blender custom properties support undo via context.scene updates but requires restructuring how params are written

- No visual feedback during batch processing — user sees nothing for 1-2 seconds after pressing play. Add a 'Processing...' overlay

- The channel assignment buttons require knowing which VSE channel number to click. Consider showing the strip name/filename as a tooltip on hover

- Rack collapsed state is not obvious — the collapse toggle is small. Consider a more prominent expand/collapse affordance

- No copy/paste of rack settings between racks

## Multi-platform

- pedalboard_engine.pyd is Windows-only (compiled for win_amd64 Python 3.11). Mac and Linux users get no DSP — need platform-specific builds

- Build system (build.bat) is Windows-only. Need CMakeLists.txt for cross-platform compilation

- Piper and DeepFilterNet have different installation requirements per platform — need tested install scripts for each

# Working with Claude — Context & Workflow Notes

## Starting a New Chat

Unlike some AI systems, Claude does not degrade significantly within a single long conversation for coding tasks. The context window compaction system (which you can see as '[Compacted]' messages) preserves all critical project state automatically. However there are good reasons to start a fresh chat:

- When moving to a genuinely new feature that has little dependency on recent conversation (e.g. starting the EQ rack from scratch)

- If you notice responses becoming slower or less precise — this can indicate context pressure

- After a major milestone — starting fresh with a clean summary keeps the context focused

### The Re-prompt for a New Chat

Paste this at the start of any new chat to restore full project context:

I'm building a Blender VSE audio mixer addon called "Blender Pedalboard". All project files are at C:\Users\lukeb\Documents\BlenderTool\blender_sync\ — Loader.py (main addon), Racks.py (effects rack UI), src/wrapper.cpp and src/pedalboard_processor.cpp (C++ DSP pybind11 module compiled to pedalboard_engine.pyd). Blender 4.5, Python 3.11, Windows. The architecture: aud.Sound.data() extracts numpy samples → engine.process_buffer() runs C++ DSP → wave module writes temp wav → aud.Device plays it. Racks are GPU-drawn HUD effects. Working: transport, 9-channel fader mixer, COMP_MULTI and COMP_SINGLE racks with real FFT spectrum bars, GR meters, settings-driven frequency response curve. Git: github.com/lukefreeze/blender-pedalboard-audio branch feature/python-audio-engine. Please read the latest Loader.py and Racks.py before making any changes.

## Workflow That Has Been Working Well

- Sharing console logs — the most valuable debugging tool. Always include the full console output when reporting issues

- Screenshots for visual bugs — sharing an image of what you see vs what you expect saves significant back-and-forth

- One issue at a time when debugging — when multiple things are broken, addressing them sequentially produces cleaner fixes than trying to fix everything at once

- Confirming before moving on — testing each fix and reporting back before the next change catches regressions early

## Things That Would Improve the Workflow

- Share Loader.py and Racks.py at the start of major sessions — Claude can see the actual current state rather than relying on session memory

- For new features, describe the desired user experience first (what should happen when I click X) before asking for code — this produces better architecture

- When a fix introduces a new bug, share the exact error message and which line it points to rather than a description — error messages are precise, descriptions can be ambiguous

- Consider a brief git commit after each major working milestone — it gives a known-good restore point and makes it easier to describe the current state to a new chat

# Quick Reference

## Key File Locations

| File | Purpose |
| --- | --- |
| Loader.py |  | Main addon — transport, audio engine, HUD draw callback, operators |
| Racks.py |  | Effects rack draw, hit testing, click handlers, presets |
| wrapper.cpp |  | pybind11 bindings — process_buffer(), get_state(), EffectSlot |
| pedalboard_processor.cpp |  | C++ DSP — apply_effect_chain_batch(), soft knee, LR crossovers, FFT |
| mixer_ui.h |  | EngineState struct, EffectSlot, CompressorBandState, FFTBandState |
| build.bat |  | Compile command — run from x64 Native Tools Command Prompt VS2019 |
| pb_dev_addon.py |  | Stub Blender addon — installed once, loads blender_sync/ via F8 |

## Normalisation Reference

| Param | Range | Formula |
| --- | --- | --- |
| Threshold | -40..0 dB | norm = (db + 40) / 40 |
| Ratio | 1:1..20:1 | norm = (r - 1) / 19 |
| Attack | 0.1..100ms | norm = (ms - 0.1) / 99.9 |
| Release | 10..1000ms | norm = (ms - 10) / 990 |
| Makeup Gain | 0..24 dB | norm = db / 24 |
| Band Gain | -12..+12 dB | norm = (db + 12) / 24 (0.5 = unity) |
| Knee | 0.5..24 dB | norm = (db - 0.5) / 23.5 |

## Build Command

cd C:\Users\lukeb\Documents\BlenderTool && build.bat

Run from x64 Native Tools Command Prompt for VS2019. Required after any change to wrapper.cpp, pedalboard_processor.cpp or mixer_ui.h.