Blender Pedalboard DAW Mixer

Project Plan & Development Roadmap

Version 1.0  —  April 2026

# Project Overview

Blender Pedalboard is a GPU-rendered audio mixer and effects rack integrated directly into Blender's Video Sequence Editor (VSE). It adds a professional mixing layer on top of Blender's basic audio playback — per-channel faders, meters, compressors, EQ, reverb and AI tools — all rendered as a custom HUD in the Shader Editor area.

The core architecture uses:

- Python (Blender 4.5 / CPython 3.11) for UI, transport control and batch DSP orchestration

- C++ (pybind11 .pyd module) for real-time DSP — multiband compression, FFT spectrum analysis, gain reduction metering

- Numpy for offline batch processing pipeline — extract samples via aud.Sound.data(), process, write temp wav, play via aud.Device

- GPU draw API (gpu module + BLF) for the HUD — all drawn in a single Shader Editor draw callback

Repository: github.com/lukefreeze/blender-pedalboard-audio

Branch: feature/python-audio-engine

# Current Status — What Is Working

## Transport & Audio Engine

- Custom aud.Device replaces Blender native audio — WASAPI restored on engine stop

- Play/stop/loop detection working — loop restart uses cached processed wav for zero-gap replay

- No-rack channels (EQ only) now correctly restart on loop — uses _pb_start_channel from loop position

- Per-channel strip joining with timeline sync — multiple strips per VSE channel joined seamlessly

- 9 default channels, auto-expands to highest active VSE channel

## HUD & Mixer

- Full-width GPU-rendered HUD — faders, meters, send buttons, channel labels

- Per-channel volume faders with drag, click-to-type and scroll wheel

- RMS + peak envelope metering with bar display

- Mute and solo per channel

- Scrollable, scalable UI (mouse wheel zoom and pan)

- HUD area isolation — only draws in the area where it was enabled

## EQ (Mixer Desk Knobs)

- 3-band EQ on each channel strip: Low shelf (200Hz), Mid peak (1kHz), High shelf (8kHz)

- Biquad filter coefficients applied inline to aud.Sound before DSP

- Debounced rebuild — 250ms after last knob move, uses scene.frame_current for accurate position

- EQ rebuild no longer stops audio — fast path bypasses C++ DSP when no rack assigned

## Racks System

- Collapsible effect racks below the mixer — COMP_MULTI and COMP_SINGLE implemented

- Rack reordering via numbered badge dropdown

- Preset system — 15 single band + 18 multiband presets

- Channel assignment buttons — click to route VSE channels through the rack

- ON/OFF bypass toggle — immediately reprocesses audio

- Preset arrows and knob drag reprocess audio in real-time during playback with debounce

## Multiband Compressor (COMP_MULTI) ✓ COMPLETE

- 4-band Linkwitz-Riley crossovers at 120Hz / 800Hz / 5kHz

- Per-band: Threshold, Ratio, Attack, Release, Gain, Knee knobs in 3×2 grid

- Settings-driven frequency response curve — IK Quad Comp style, updates on every knob move

- Real FFT spectrum bars — 48 display bars, gaussian-weighted bin averaging for smooth low-freq motion

- Snapshot interpolation — bars blend between 80ms snapshots for continuous animation

- GR timeline built by calling process_buffer() per 80ms chunk and reading gr_levels[] directly from C++

- Per-band GR meters: Premier Pro style green signal bar + red cap showing gain reduction

- GR values accurate — reads directly from C++ engine, not approximated from FFT energy

- Rack bypass clears all bars and meters

## Single Band Compressor (COMP_SINGLE) ✓ COMPLETE

- 6 params: Threshold, Ratio, Attack, Release, Makeup, Knee

- IK-style transfer function curve (soft knee, thick red line over spectrum bars)

- Real FFT timeline bars with gaussian-weighted bin averaging — same pipeline as multiband

- GR meter: Premier Pro style green+red, reads from C++ gr_levels[ch][0] directly

- Spectrum bars animate from timeline, clear when rack bypassed

## C++ DSP Engine (pedalboard_engine.pyd)

- process_buffer() — batch DSP via pybind11, takes numpy array, returns processed numpy array

- apply_effect_chain_batch() — runs full compressor chain per 1024-sample chunk

- Soft knee compressor with Linkwitz-Riley crossovers at 120/800/5000 Hz

- FFT per band (Hann window) written to fft_bins[ch][band][32]

- gr_levels[ch][band] — stores positive dB of gain reduction (e.g. 3.5 = 3.5dB GR), updated per chunk

## GR Timeline Architecture

The GR timeline is built by running process_buffer() on each 80ms chunk of input audio and reading get_gr_levels() after each call. This gives exact gain reduction values since the C++ compressor actually ran on that audio. FFT-based approximation was abandoned — FFT bin energy does not map reliably to compressor dB thresholds.

## Loop & Cache Architecture

- Full-track wav cached at frame_start for clean loop replay (_pb_full_wav_cache)

- Trimmed wav cached for mid-sequence reprocess fallback (_pb_proc_wav_cache)

- FFT and GR timelines swapped to full-track versions on loop restart

- No-rack channels restart via _pb_start_channel() on loop — EQ-only playback preserved

# Immediate Fixes / Testing Required

| Item | Status | Notes |
| --- | --- | --- |
| Test GR meter red caps in both compressors | PENDING | Should show clear red cap proportional to compression amount |
| Test spectrum bar smoothness — green section | PENDING | Gaussian averaging should give graduated heights not clumps |
| Test EQ knobs during playback with no rack | PENDING | Should rebuild audio without stopping. Loop should continue correctly |
| Test loop with EQ only (no rack) | PENDING | Fixed: no-rack restart added to loop handler |
| Commit all current work to git | PENDING | Branch: feature/python-audio-engine |
| Remove C++ FFT code (redundant) | PENDING | Python now computes FFT timeline separately |
| Float32 wav + dither on int16 conversion | PENDING | Current int16 conversion may introduce noise floor |
| Rack reorder dropdown | DONE | Tested and working |
| Preset arrows reprocess in real-time | DONE | Working with reprocess on click |
| ON/OFF bypass reprocess | DONE | Reverts to unprocessed audio correctly |
| GR timeline reads from C++ engine directly | DONE | Replaced FFT-based approximation — values now accurate |
| EQ position drift fix | DONE | Now uses scene.frame_current not wall-clock math |
| Loop silent on EQ-only channel | DONE | Added no-rack restart path in loop handler |

# Development Roadmap

## Phase 1 — Core Effects Rack (Next)

Complete the essential professional mixing chain.

### 1.1 Parametric EQ (Highest Priority)

- EQ_3BAND already defined in C++ EffectType — needs proper rack UI

- Minimum 4 bands: Low shelf, Low-Mid peak, High-Mid peak, High shelf

- Per-band: Frequency, Gain (+/-15dB), Q/bandwidth knobs

- Full-width frequency response curve (same IK-style as compressor)

- FFT spectrum behind curve showing audio content

- Real-time curve update on knob move — no reprocess needed for EQ preview

- C++ biquad filter coefficients already in Loader.py — extend to parametric

### 1.2 Gate / Expander

- Threshold, Ratio, Attack, Release, Hold, Range controls

- Pairs with compressor — cuts noise floor before compression

- Simple UI: single spectrum view with threshold line

- GR meter showing gate activity (fully closed = fully lit)

### 1.3 Limiter

- Simplified compressor UI — Ceiling, Release, Lookahead only

- True peak limiting (intersample peak detection)

- Critical for final output — prevents clipping on mixed output

- Large clear meter showing headroom to ceiling

## Phase 2 — AI & Advanced Processing

### 2.1 DeepFilterNet Noise Suppression

- Neural noise floor removal — speech optimised

- pip install deepfilternet — runs as Python post-process on wav

- Single toggle: ON/OFF with strength slider

- Works as a pre-process before compression

### 2.2 Piper TTS

- Text-to-speech wav generation — pip install piper-tts

- UI: text input field, voice dropdown, generate button

- Output wav inserted as new VSE sound strip on selected channel

### 2.3 Reverb

- EffectType::REVERB already defined in C++ — needs DSP + UI

- Controls: Room Size, Damping, Wet/Dry, Pre-delay

- Convolution or algorithmic — algorithmic simpler to implement first

## Phase 3 — Polish & Platform

### 3.1 UX Improvements

- Processing... overlay during batch DSP — user sees nothing for 1-2s currently

- Strip name tooltip on channel assignment buttons

- More prominent expand/collapse affordance on racks

- Copy/paste rack settings between racks

- Undo support for rack param changes via context.scene

### 3.2 Cross-platform Builds

- pedalboard_engine.pyd is Windows-only — need Mac/Linux .so builds

- CMakeLists.txt for cross-platform compilation

- Tested Piper and DeepFilterNet install scripts per platform

### 3.3 Export & Render

- Batch export: render all channels to individual wav files

- Stems export: process each channel separately and write to disk

- Render integration: hook into Blender's render pipeline

# Working with Claude — Context & Workflow

## Starting a New Chat — Re-prompt

Paste this at the start of any new chat to restore full project context:

I'm building a Blender VSE audio mixer addon called "Blender Pedalboard".

Files at C:\Users\lukeb\Documents\BlenderTool\blender_sync\

Loader.py     — main addon (transport, audio engine, EQ, batch DSP pipeline)

Racks.py      — GPU-drawn effects racks (COMP_SINGLE, COMP_MULTI, UI + meters)

src/wrapper.cpp + src/pedalboard_processor.cpp — C++ DSP pybind11 module

compiled to pedalboard_engine.pyd

Blender 4.5, Python 3.11, Windows.

Architecture: aud.Sound.data() -> numpy -> engine.process_buffer() (C++ DSP)

-> wave module writes temp wav -> aud.Device plays it.

Racks are GPU-drawn HUD effects rendered in Shader Editor draw callback.

Working: transport, 9-channel fader mixer, EQ knobs (3-band biquad),

COMP_MULTI and COMP_SINGLE with real FFT spectrum bars, GR meters

(Premier Pro style, reads directly from C++ gr_levels[]), settings-driven

frequency response curves, full-track loop caching, gaussian-weighted

spectrum bar display, snapshot interpolation for smooth animation.

Git: github.com/lukefreeze/blender-pedalboard-audio

Branch: feature/python-audio-engine

Please read the latest Loader.py and Racks.py before making any changes.

## Files to Hand Over at Start of New Chat

- Loader.py — always share current version

- Racks.py — always share current version

- Share console log when reporting bugs — most valuable debugging tool

- Share screenshot for visual bugs

- pedalboard_processor.cpp / wrapper.cpp — only needed if changing C++ DSP

## Workflow That Has Been Working Well

- One issue at a time — sequential fixes produce cleaner code than batch fixes

- Console logs first — always include full console output when reporting issues

- Screenshots for visual bugs — image of what you see vs what you expect

- Confirm before moving on — test each fix and report back before next change

- git commit after each working milestone — gives a known-good restore point

## Things That Improve the Workflow

- Describe desired UX before asking for code — produces better architecture

- Share exact error messages with line numbers — more precise than descriptions

- For new features, agree on the approach before implementation begins

# Quick Reference

## Key File Locations

| File | Purpose |
| --- | --- |
| Loader.py | Main addon — transport, audio engine, EQ, batch DSP pipeline |
| Racks.py | GPU-rendered HUD effects racks — COMP_SINGLE, COMP_MULTI UI + meters |
| src/wrapper.cpp | pybind11 bindings — exposes C++ engine to Python |
| src/pedalboard_processor.cpp | DSP implementation — compressors, crossovers, FFT, GR metering |
| include/mixer_ui.h | Shared state structures |
| build.bat | MSVC compile script — run from x64 Native Tools VS2019 prompt |
| pb_dev_addon.py | Stub addon installed once — loads blender_sync/ via F8 reload |

## Normalisation Reference

| Param | Range | Formula |
| --- | --- | --- |
| Threshold | -40..0 dB | norm = (db + 40) / 40 |
| Ratio | 1:1..20:1 | norm = (r - 1) / 19 |
| Attack | 0.1..100ms | norm = (ms - 0.1) / 99.9 |
| Release | 10..1000ms | norm = (ms - 10) / 990 |
| Makeup Gain | 0..24 dB | norm = db / 24 |
| Band Gain | -12..+12 dB | norm = (db + 12) / 24 (0.5 = unity) |
| Knee | 0.5..24 dB | norm = (db - 0.5) / 23.5 |

## Key Constants

- DEFAULT_CHANNELS = 9

- RACK_WIDTH = 1200, RACK_EXPANDED_H = 260, RACK_EXPANDED_H_MB = 400

- RACK_COLLAPSED_H = 36, PB_FFT_BINS = 32, SPEC_BANDS = 48

- BAND_COLORS = [(0.27,0.53,1.0,1.0), (0.27,0.8,0.4,1.0), (1.0,0.67,0.13,1.0), (1.0,0.27,0.27,1.0)]

- BAND_NAMES = ["Low", "L-Mid", "H-Mid", "High"]

- CROSSOVERS = [20, 120, 800, 5000, 20000]

## Build Command

cd C:\Users\lukeb\Documents\BlenderTool && build.bat

Run from x64 Native Tools Command Prompt for VS2019.

Required after any change to wrapper.cpp, pedalboard_processor.cpp or mixer_ui.h.

## GR Timeline — Critical Detail

GR values are obtained by calling engine.process_buffer(channel_idx, chunk, sr) on each 80ms chunk of INPUT audio, then reading engine.get_state().get_gr_levels(channel_idx). Values are in dB (positive = gain reduction). This is the only accurate method — FFT-based approaches gave near-zero values because FFT bin energy does not map to compressor dB thresholds.

## Param Normalisation Formulas (Python)

norm_thr(db)  = (db + 40) / 40       # -40..0 dB

norm_rat(r)   = (r - 1) / 19         # 1..20:1

norm_atk(ms)  = (ms - 0.1) / 99.9   # 0.1..100ms

norm_rel(ms)  = (ms - 10) / 990      # 10..1000ms

norm_mkp(db)  = db / 24              # 0..24dB

norm_gain(db) = (db + 12) / 24       # -12..+12dB  (0.5 = unity)

norm_knee(db) = (db - 0.5) / 23.5   # 0.5..24dB